Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-1757 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Development Team |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Development Team |
| Sprint-1 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Development Team |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Development Team |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering my email and password. | 1 | High | Development Team |
| Sprint-1 | Login | USN-6 | As a user, I can reset my password if I forget my password. | 2 | High | Development Team |
| Sprint-1 | Login | USN-7 | As a user, I will receive an error message when incorrect login details are entered. | 1 | High | Development Team |
| Sprint-1 | Dashboard | USN-8 | As a student, I can view my study dashboard after logging into the application. | 2 | High | Development Team |
| Sprint-2 | AI Study Assistant | USN-9 | As a student, I can ask study-related questions and receive answers from the AI assistant. | 5 | High | AI Team |
| Sprint-2 | AI Study Assistant | USN-10 | As a student, I can generate study notes and summaries using AI. | 5 | High | AI Team |
| Sprint-2 | Quiz | USN-11 | As a student, I can generate quizzes based on a selected subject or topic. | 5 | High | Development Team |
| Sprint-2 | Quiz | USN-12 | As a student, I can submit my quiz answers and view my score. | 3 | High | Development Team |
| Sprint-3 | Progress Tracking | USN-13 | As a student, I can view my study progress and completed activities. | 3 | Medium | Development Team |
| Sprint-3 | Recommendations | USN-14 | As a student, I can receive personalized study recommendations based on my learning activities. | 5 | Medium | AI Team |
| Sprint-3 | Study Materials | USN-15 | As a student, I can search and access study materials based on a topic or subject. | 3 | High | Development Team |
| Sprint-3 | User Profil |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 15 | 06 Oct 2026 |
| Sprint-2 | 15 | 6 Days | 08 Oct 2026 | 13 Oct 2026 | 15 | 13 Oct 2026 |
| Sprint-3 | 15 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 15 | 20 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.